Initial Project Plan

Automated Credit Monitoring & Budget Insights Assistant

Prepared by Keith Barrows  |  July 21, 2026  |  Status: Draft — pre-architecture

# 1. Objective

Build a Windows desktop assistant that reads our existing YNAB budget to (1) proactively warn us before credit cards approach their limits, and (2) periodically surface AI-assisted, data-grounded advice on spending trends and debt payoff strategy. Delivered in two phases so the higher-certainty, higher-urgency piece (balance alerts) ships first.

# 2. Scope

## In scope

- Phase 1: Balance Guardian — scheduled credit card balance checks with tiered visual alerts.

- Phase 2: Insights Advisor — periodic trend analysis, spend-reduction guidance, income-aware payment recommendations, debt snowball/avalanche planning.

- Phase 3: Categorizer — concept only. Recategorizes Amazon (and similar) transactions using order emails. Needs further design work before any code is written (see Section 5).

## Out of scope (v1)

- Multi-user or multi-machine support.

- Mobile app or cloud-hosted component.

- Real-time (sub-6-hour) monitoring.

- Any write access back to YNAB — the integration is read-only.

# 3. Phase 1 — Balance Guardian

## Goals

- Poll credit card balances every 6 hours.

- Alert at 50% (yellow), 75% (orange), and 85% (red) of each card's limit.

- Build the check logic so future monitor types can be added without reworking the UI or scheduler.

## Architecture decisions made

- Hosting model: a persistent WinForms desktop app, not a Windows Service. Services run in Session 0 and cannot display UI on the interactive desktop; the app instead launches at logon (Task Scheduler or Startup folder) and stays tray-resident, using an internal timer for the 6-hour cadence.

- Alerting: the main window stays minimized until a threshold is crossed, then restores and forces itself to the foreground; otherwise it stays out of the way.

- Credit limits: YNAB's API does not expose a credit limit field, so each card's limit is stored in that account's own YNAB note using the convention “limit:5000” and parsed on every check.

- Extensibility: checks are implemented as pluggable monitor rules producing a standard alert format, so new monitor types (e.g. category overspending, low balances, bill due dates) can be added later as independent additions.

- Configuration: an in-app settings menu controls check interval, alert thresholds, alert-repeat behavior, manual “check now,” and YNAB token entry.

- Secrets handling: the YNAB personal access token is stored in Windows Credential Manager, never in a plaintext config file.

- Local state: last-known severity per account and user settings are persisted to a local JSON file.

## Open decisions

- Should the 50/75/85% thresholds be user-configurable, or fixed for v1?

- Exact alert-repeat semantics: every check while over threshold, only on new threshold crossings, or a snooze option — candidates under discussion.

- Startup mechanism: Task Scheduler “at logon” trigger vs. a Windows Startup folder shortcut.

## Rough milestones

- M1 — YNAB API integration: read credit accounts, parse limits from notes. Also add Directory.Build.props (shared MSBuild settings across projects) and .github/ CI workflows once the first buildable project lands — .editorconfig is already in place in the repo.

- M2 — Threshold engine and the tiered alert dialog UI.

- M3 — Settings menu and secure token storage.

- M4 — Tray behavior, startup integration, real-world validation over several check cycles.

# 4. Phase 2 — Insights Advisor

## Goals

On a slower, advisory-type-dependent cadence (weekly or monthly), analyze the full budget history to surface category spending trends, recommend where to reduce spending, evaluate whether income headroom supports larger loan payments, and produce a debt payoff plan (snowball and/or avalanche ordering) across all tracked debts.

## Design principle: separate the math from the narrative

- Deterministic code computes the hard numbers: payoff ordering, minimum vs. recommended payments, and income-minus-obligations headroom.

- AI (e.g. Claude via the Anthropic API) is used only to summarize trends and explain/prioritize the already-computed recommendations in plain language — it does not calculate the numbers itself.

## Open decisions

- Which AI provider/API, and precisely what budget data is sent (privacy boundary).

- Cadence rules — what triggers a weekly vs. monthly pass for each advisory type.

- Presentation: within the same app window, a separate report view, or an exported document.

## Status

Conceptual. Detailed design is deferred until Phase 1 has shipped and been validated.

# 5. Phase 3 — Categorizer (concept — needs design work before any code)

## Problem

Amazon transactions land in YNAB tagged with whatever category was last used on the account, since the credit card feed gives no item-level detail. A month can end up mislabeled as “Groceries” when an order was actually garbage bags or transmission fluid, and a single order is sometimes a mixed bag across several real categories with no cost breakdown per item.

## Goals

- Detect Amazon (and similar) orders landing in YNAB and propose a corrected category — or a split across categories — based on the actual items purchased.

- Never silently overwrite budget history: proposals go through a review queue, the same alert-style UI pattern as Balance Guardian, not an automatic rewrite.

## Design direction from initial discussion

- Matching: correlate an order confirmation email to its YNAB transaction by amount and date proximity. Not a guaranteed 1:1 match — a single order can bill in multiple charges, or several orders can batch into one charge.

- Categorization: an AI judgment call, not deterministic math — feed parsed item description(s) and the real YNAB category list to an LLM and propose a category (or a split, when per-item prices are actually known) with a confidence indicator.

- Human-in-the-loop: low-confidence or unsplittable matches (Amazon's item detail is inconsistent — sometimes itemized, sometimes a vague summary with no price breakdown) get flagged for manual review rather than guessed at.

- Data source: read-only access to the mailbox receiving Amazon order emails (e.g. Gmail API), not a scraped Amazon web session.

## Needs before any implementation begins

- Survey the actual Amazon email formats received (order confirmation vs. shipment vs. digital order) to know what's reliably parseable.

- Define matching-confidence thresholds and the exact fallback behavior below them.

- Decide split behavior when no per-item price breakdown exists at all — single best-guess category, even split, or skip and flag.

- Confirm mailbox access approach and the minimum read scope required.

## Status

Concept only. Deliberately not yet scoped into milestones — this section exists to hold the idea and its open questions, not to greenlight a build.

# 6. Technical Foundation (all phases)

- Platform: C# / .NET, Windows desktop (WinForms).

- Data source: YNAB's official REST API, read-only personal access token.

- Hosting: no server component — runs entirely on the local machine.

# 7. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Windows session isolation blocks the alert UI (services can't show dialogs) | Confirmed | High | Resolved by design: persistent desktop app instead of a Windows Service |
| YNAB API rate limits (200 req/hr) | Low | Low | 6-hour polling cadence is far under the limit |
| Manually-entered credit limits go stale | Medium | Medium | Limit is parsed live from the YNAB account note on every check, so it's as current as the note |
| Budget data sent to a third-party AI API (Phase 2) | Medium | Medium (privacy) | Explicit opt-in; minimize data sent to what's needed for narrative; revisit at Phase 2 design |
| Alert fatigue from repeated notifications | Medium | Medium | Configurable alert-repeat behavior (open decision, tracked below) |

# 8. Success Criteria (Phase 1)

- Reliably detects and surfaces threshold crossings within one 6-hour cycle.

- No missed alerts across a multi-week trial.

- Zero plaintext secrets on disk.

- Adding a new monitor type requires no changes to the alert UI or scheduler.

# 9. Next Steps

- Approve Phase 1 scope.

- Resolve the open decisions listed in Section 3.

- Begin M1 implementation.

- Treat Phase 3 (Categorizer) as a separate future design effort — it does not block Phase 1 or Phase 2.